# Rework Plan — Spike Not Feasible

Oct 29, 2026 · @Md. Nazmul Hossain

What to do when the spike fails its go / no-go rules: send the project back to step 1 with changed requirements, or stop it.

## When this applies

Rework is triggered when a core experiment fails and no fallback in the spike's go / no-go rules covers it.

| Failed experiment | Rework? | Why |
| --- | --- | --- |
| E1 End-to-end offline run | Yes | The product's core promise (offline dubbing) is not proven |
| E5 Diarization below 90% | Yes | Multi-speaker voices (BR-05) are unreliable |
| E7 Sync: fewer than 95% of lines within 0.5 s | Yes | Dub feels wrong to viewers |
| E2 Translation below 3.5/5, and the local LLM also fails | Yes | Viewers cannot follow the story |
| E2 fails but the local LLM passes | No | Go with the LLM; raise hardware needs |
| E4 Voice not Bangladeshi enough | No | Go with presets; fine-tune later |
| E6 Too slow on CPU only | No | CPU stays pre-process only |
| E3 or E8 fails alone | Product owner decides | Narrows scope rather than blocking it |

## Rework process

One rework loop should take no more than 5 working days before a new spike starts.

- Record the failure. Fill the rework record (template below) with the experiment, measured result, test clip and machine.

- Find the cause. Use the failure playbook to separate a tuning problem (fixable in the spike) from a limit of today's models.

- Retry once if it is tuning. A tuning fix (a setting, a different model size, a hint like --speakers) gets one re-run inside the spike timebox. If it passes, continue to Development without rework.

- Choose a rework option. For a model limit, pick an option from the playbook with the product owner.

- Update the BRD (step 1). Change the affected requirement, priority or target, and give the BRD a new version and date.

- Update the gap analysis (step 2). Re-score feasibility for the changed requirements only.

- Re-run the spike (step 3) for the failed experiments only, plus E1 end to end.

- Limit the loops. After 2 rework loops on the same experiment, the product owner decides between further rework and "not feasible".

## Failure playbook

| Failure | Likely cause | Tuning fix (retry once) | Rework option | BRD change |
| --- | --- | --- | --- | --- |
| E1 offline run fails | A model still calls the network; missing dependency; out of memory | Set offline flags; pre-download all models; use smaller models | Replace the failing component with one that runs offline | None if replaced; otherwise BR-07 allows a one-time online setup step |
| E5 diarization below 90% | Overlapping speech, many speakers, noisy audio | Pass the speaker count; run on separated vocals | Let users merge or relabel speakers in a review step (BR-15) | BR-05: limit to 4 speakers; add a manual speaker review step |
| E7 sync below 95% | Bangla lines longer than the original | Raise speed-up cap to 1.5×; reduce TTS pauses | Ask the LLM for shorter Bangla that fits the time slot | NFR-05: relax to 1.0 s; allow slight overlap into silence |
| E2 translation below 3.5/5 | Literal machine translation; English pivot loses meaning | Use larger IndicTrans2 (1B); fix sentence splitting | Local LLM translation or post-editing; Bangladeshi glossary | NFR-02: raise minimum hardware for the LLM; BR-15 to Should |
| E3 non-English pivot poor | Whisper translate-to-English loses nuance | Use Whisper large-v3, not turbo | Direct Hindi → Bangla with IndicTrans2 Indic-Indic; LLM for others | Narrow launch languages to English and Hindi |
| E8 background not clean | Demucs artefacts on dense music | Try another Demucs model | Duck the original audio instead of removing voices | BR-06 to Should |
| E6 too slow on recommended GPU | Model sizes too large | Whisper turbo; int8; batch TTS | Pre-process only, drop live mode from version 1 | BR-09 moves to version 2 |

## Not feasible: when to stop

The product owner declares the project not feasible if any of these hold after the rework loops:

- E1 still fails: no offline chain works on the recommended hardware.

- E2 and E5 both fail after 2 loops: the dub would be neither understandable nor correct per speaker.

- The only working option breaks a constraint that cannot change: it needs internet, a non-commercial model for a commercial product, or hardware the target users do not own.

When stopping, record:

- Final results for every experiment and the hardware used.

- Which component blocked it, and what would need to change (a new model release, a Bangladeshi dataset, cheaper GPUs).

- A review date to re-check the blocking component, for example 6 months later.

- Any reusable parts, such as the player and mixing code, which work on their own.

A partial release is an alternative to stopping: for example, Bangla subtitles only (BR-13) or single-speaker dubbing, if the product owner accepts the reduced scope.

## Rework record template

Copy one table per rework loop.

| Field | Entry |
| --- | --- |
| Rework loop # |  |
| Date |  |
| Failed experiment(s) |  |
| Measured result vs pass condition |  |
| Test clip and machine |  |
| Cause (tuning or model limit) |  |
| Tuning retry result |  |
| Rework option chosen |  |
| BRD changes (requirement ID, old → new) |  |
| BRD new version |  |
| Approved by (product owner) |  |
| Re-spike result |  |
| Decision | Go / rework again / not feasible |